# Project Name: Stellar Wings
Viktor Fries, Lukas Hoffman, Brandon Huzil, Jared Thompson
CS 458

## Progress
Our group has reached what we consider to be the “vertical slice” for our project. Our milestones present the MVP being reached before the vertical slice, but the way we developed each task changed our timeline. The way we presented our milestones did not take into account each member’s tasks being carried out concurrently.

Milestone 1	Interactive cockpit designed (switches can be pressed, levers can be pulled, etc)
Milestone 2	Populated and moving environment (asteroids, other ships, etc)
Milestone 3	Barebones combat implementation (Weapons that fire, take damage) – MVP
Milestone 4	Polishing, additional ships, variety, adding visual effects to better user’s immersion –Target & Vertical Slice
Milestone 5/6	Additional game modes, objectives, or a multiplayer aspect – Stretch
Milestone 5/6	Additional game modes, objectives or a multiplayer aspect – Stretch

Viktor was modeling basic cockpit designs, Lukas worked out the AI/pathing for enemy ships, Brandon worked on procedurally generating asteroid models, Jared created weapons and projectiles. With our milestones, it did not make much sense to wait or for all members to design the cockpit; we started our own individual jobs that we decided on previously. Results thus far include:

- Basic interior designed with working buttons on the console and “steering wheel” that controls the ships movement.
- Basic enemy movement. Enemies will move toward the player target position. The enemy will try to “intercept” the player by moving toward the front of the player’s position.
- Procedurally generated asteroids of different shapes and sizes that when destroyed, spawn smaller asteroids.
- Game objects that spawn/fire out other objects via mouse clicks. This system will act as how our weapons will be implemented with button presses in the ships console.

Obviously these need to be refined, as well as integrating with each other’s components to create an actual MVP. The cockpit still needs more buttons with scripts to do what they’re supposed to do, as well as a polished steering wheel. Right now, there is just a game object that when grabbed and moved, can change the direction the ship is going. Exterior models still need to be modeled for player ship and enemy ships. The enemy AI flies toward an empty game object that is a child of the player ship, and a set distance in front of it. We would like to implement some sort of prediction of where the player ship will be instead of homing in at one target location in front of the player ship at all times. The asteroids are having issues spawning smaller asteroids when destroyed. The small asteroids are spawning before the bigger asteroid is actually destroyed, so the smaller asteroids are moving unintendedly at times. Our weapons right now are just basic game objects like cubes, that fire out smaller spheres forward when the mouse is clicked. We still need to actual weapon and projectile models as well as how ships and asteroids will handle projectile collisions.

One of the best achievements that was achieved thus far was the asteroids being procedurally generated. Brandon spent a lot of timing learning about icospheres and triangle strips to generate the asteroid.